## Scope of Work (SOW): Society Staff Security and Documentation Platform

### 1. Introduction

This document outlines the scope, objectives, and technical requirements for developing a multi-tenant, cloud-based platform designed for cooperative housing societies to manage and secure documentation of household staff (maids, drivers, watchmen, etc.).

The primary function of this platform is to provide a secure, organized system for storing critical information (names, contacts) and sensitive documents (Aadhar, ID cards, photos) in a controlled environment, leveraging the society's own Google Drive for maximum data control and privacy.

### 2. Goals and Objectives

- Goal: To establish a highly secure and auditable system for managing staff records within a housing society, shifting responsibility for sensitive document storage to the society's control.

- Objectives:

  - Provide a robust, subscription-based Society Admin onboarding process.

  - Enable the Admin to digitize the society's structure (flats/units) and issue unique, secure credentials to each Resident.

  - Allow Residents to securely upload staff details, photos, and ID cards.

  - Ensure all sensitive files (ID cards, photos) are stored directly in a dedicated Google Drive folder linked to the Society Admin's account.

  - Implement a clear, defined workflow based on role-based access control (RBAC).

### 3. User Roles and Access Logins

The platform will define three distinct roles with specific access rights:

| Role | Login Method | Primary Responsibility | Data Access |
| --- | --- | --- | --- |
| 1. Primary Admin | Firebase/Initial Credential | Society onboarding, unit definition, credential generation, and overall platform management. | All Unit metadata, all Resident staff metadata (Read-Only), access to linked Google Drive files. |
| 2. Resident (Unit Owner) | Unique System-Generated Credentials (Username/Password) | Logging in, managing and uploading staff details exclusively for their unit. | Own Unit's metadata and staff records (Read/Write). |
| 3. Anonymous (Guest) | Anonymous Firebase Auth | No functional access; only used initially to facilitate the Resident or Admin login screen. | None. |

### 4. Workflow and Process Overview

The platform operates in two main phases: Society Setup (Admin) and Ongoing Documentation (Resident).

#### 4.1. Phase 1: Society Setup (Primary Admin Workflow)

| Step | Action by Admin | System Response | Storage Impact |
| --- | --- | --- | --- |
| 1. Onboarding | Admin logs in and pays subscription fee (MOCK). | Grants access to the setup screen. | N/A |
| 2. Society Definition | Admin enters Society Name, and the number of Units (flats/shops/offices). | Saves basic society metadata to Firestore. | Firestore (Public): Society metadata. |
| 3. Google Drive Linking | Admin provides the dedicated Gmail ID and authorizes the application (MOCK). | The system securely generates/retrieves the Refresh Token and Root Folder ID (MOCK). | Firestore (Public): Drive Email, Root Folder ID. (Production: Refresh Token secured on Backend). |
| 4. Unit Listing | Admin enters the Flat No. and Resident/Owner Name for each unit. | System generates a unique residentUsername (e.g., FLAT101-ABCD) and a residentPassword for each unit. | Firestore (Private): Unit credentials and resident name. |
| 5. Distribution | Admin manually copies and shares the unique credentials to each Resident (via WhatsApp, Email, etc.). | N/A (Out of System). | N/A |

#### 4.2. Phase 2: Staff Documentation (Resident Workflow)

| Step | Action by Resident | System Response | Storage Impact |
| --- | --- | --- | --- |
| 1. Login | Resident enters the system-generated Username and Password. | System validates credentials against Admin's private unit list, assigns a Firebase UID, and logs the user in as a Resident. | Firestore (Private): Unit document is updated with the Resident's new Firebase UID. |
| 2. Staff Entry | Resident selects Staff Type, enters Name, Contact, Address details, and uploads: Photo and ID Card Scan (Aadhar, etc.). | Frontend sends the file to the secure backend proxy (MOCK). | N/A |
| 3. Secure Upload | (N/A - System runs automatically) | Backend uses the Society's Refresh Token to upload the file to the dedicated Google Drive Folder. Returns the unique File ID. | Google Drive: File is saved securely. |
| 4. Record Saving | (N/A - System runs automatically) | System saves the staff metadata along with the received Drive File IDs into the Resident's private collection. | Firestore (Private): Staff record metadata and Drive File IDs. |

### 5. Features and Functionality

| Feature Category | Primary Admin | Resident | Description |
| --- | --- | --- | --- |
| Account & Auth | Manage unit list, view resident login status. | Login with unique credentials, access unit dashboard. | Role-based authentication using custom-generated credentials. |
| Setup & Structure | Define total unit count, assign unit numbers and owner names. | View assigned Unit Name and Owner Name. | Core society structure setup. |
| Credential Mgmt | Generate unique Username/Password pairs; facilitate manual distribution. | Input unique credentials once to access unit dashboard. | System-level credential generation for unit access. |
| Staff Record | View all staff metadata (Read-Only) across all units in the society. | Add/Edit staff records (Name, Role, Contacts, Addresses). | Core function for documentation. |
| File Handling | (MOCK) Initiates Google Drive linking; owns the Drive account where files reside. | Upload staff photo and ID card scan (PDF/Image). | Securely uploads files to the society's linked Google Drive account. |
| Data Retrieval | N/A | View staff records with confirmation of successful file upload (showing file ID). | Real-time display of staff records using Firestore onSnapshot. |

### 6. Data Storage and Security

The platform utilizes a hybrid storage model to maximize security and data control:

| Component | Data Stored | Access Control & Security |
| --- | --- | --- |
| Firestore (Structured Data) | Metadata only: Society name, unit numbers, resident names, system credentials, staff names, contact numbers, and the Google Drive File IDs. | Secured by Firebase Security Rules. Public data (Society Info) is accessible to all logged-in members; Private data (Staff/Unit Records) is strictly scoped to the Admin (for management) or the individual Resident (for editing). |
| Google Drive (File Storage) | Sensitive Files: House staff ID card scans (Aadhar, License) and staff photos. | Storage is entirely within the Society Admin's dedicated Google Drive account. The system only stores the link (File ID), not the files themselves. This ensures the society maintains full ownership and control of the raw documents. |

### 7. Technology Stack (Summary)

- Frontend: React (JSX)

- Styling: Tailwind CSS

- Database (Metadata): Google Firestore (NoSQL)

- Authentication: Firebase Authentication

- File API (MOCK): Google Drive API (Proxied through a secure backend in a production environment).